**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT wk2**

Date of Meeting : 06/02/2019

Time of Meeting : 12:00

Attendees:- Jordan, Ash, Macaulay, Len

Apologies from:-

**Item One:- Postmortem of previous week**

What went well : be specific   
We have chosen the final game idea as a team and we are now working on the researching and moodboards of the design assets for our game. The programming basis for the game is now in progress.

What went badly : be specific  
Indecisiveness of what we should have as a game idea, however, that was fixed by the team discussing different design ideas and voting on one.

Feedback Recieved : On any aspect of the game, either from tutors, or playtesters etc.

Individual work completed:-

Person 1 – Jordan – Set some issues in the backlog and   
Person 2 – Ash – Uploaded game idea on Github   
Person 3 – Macaulay - Uploaded game idea on Github  
Person 4 – Len – Uploaded final game idea on github and set the tasks on Jira

Item 2:- Overall Aim of the current weeks sprint (What will the product look like by the end of the sprint. **Be Specific. We will have a .....That does X and Y**

**We will have a playable partial prototype which will have aiming and weapon firing and weapon, characters and setting design assets made.**

Tasks for the current week:-

You need to be absolutely clear as a team that individual participants understand the tasks they are being asked to complete and have estimated how long it will take them to finish. No more than 6 hours per person per week, 3 hours in lab based work and 3 remotely delivered.

Person 1 tasks - Jordan – Pair Programming with Ash and breakdown of AI programming   
Person 2 tasks – Ash – Pair Programming with Jordan and work on the aiming programming   
Person 3 tasks – Macaulay – Researching and designing the weapons for the game   
Person 4 tasks – Len – Researching and designing for the settings and characters of the game

(These tasks to be uploaded and tracked on JIRA)

Item 3:- Any Other Business.

Meeting Ended :- 1:30pm

Minute Taker:- Lenneth Dayaon